# Project Progress: AgentOps

Progress update for project guide | 14 October 2026

Project aim: Build a system that investigates DevOps incidents by gathering relevant evidence and choosing suitable specialist agents to explain the likely cause.

# Objectives and progress

## 1. Study existing incident investigation and automated root cause analysis approaches.

Progress: In progress. The project focuses on common challenges such as scattered evidence and investigations that do not adapt to the incident. A written review comparing existing approaches and their limitations still needs to be completed.

## 2. Define requirements and scope for an adaptive, evidence-driven system.

Progress: Partly covered. The project code and design describe incident input, evidence, investigation status, confidence, and agent roles. These requirements and the project scope still need to be written clearly as a formal section.

## 3. Design and develop an adaptive multi-agent architecture.

Progress: Implemented. The system has an orchestrator that can choose CI/CD, Kubernetes, and observability agents based on incident context and evidence gaps. It combines their findings into a root cause analysis and remediation suggestions.

## 4. Collect and analyze logs, metrics, and traces.

Progress: Partly implemented. Simulated incidents include CI/CD, Kubernetes, and observability evidence. The project also has GitHub Actions workflow and job-log collection. Broader connections to live monitoring and tracing tools remain future work.

## 5. Evaluate the system using simulated incidents and measurable KPIs.

Progress: Framework prepared; evaluation is still needed. The project includes two incidents with ground-truth answers and code to compare adaptive and fixed investigations. It defines measures for root-cause accuracy, evidence coverage, investigation time, and remediation match. Recorded KPI results and a full evaluation report are not yet present; actual remediation success also needs to be measured.

# Next steps

• Complete and document the review of existing approaches.

• Write the system requirements and scope.

• Run the evaluation on the simulated incidents and report the KPI results.

• Expand incident scenarios and assess connections to live telemetry and remediation outcomes.

Current summary: The core adaptive investigation prototype is in place. The next phase is to document the research and requirements, then run and report a broader evaluation.